GRUPAL PLANNING AND PROGRESS REPORT

Imagen en blanco y negro

Descripción generada automáticamente con confianza media

DELIVERABLE 1

DESING AND TESTING 2

2023-2024

|  |  |
| --- | --- |
| Date | Version |
| 02/16/2024 | V1.0 |

|  |  |
| --- | --- |
| Group: 21 | |
| Members | Email |
| Fernández Rodríguez, Jesús | [jesferrod1@alum.us.es](mailto:jesferrod1@alum.us.es) |
| García Rodríguez, Javier | [javgarrod5@alum.us.es](mailto:javgarrod5@alum.us.es) |
| González Ortiz, Miguel | [miggonort1@alum.us.es](mailto:miggonort1@alum.us.es) |
| Palomo García, Miguel | [migpalgar1@alum.us.es](mailto:migpalgar1@alum.us.es) |
| Periáñez Franco, Luis Javier | [luiperfra1@alum.us.es](mailto:luiperfra1@alum.us.es) |

GitHub repository: <https://github.com/JesusFern/Acme-SF-D01>

Table of Contents

[Executive Summary 2](#_Toc1119117949)

[Revision Table 2](#_Toc564291701)

[Introduction 2](#_Toc670394763)

[Contents 2](#_Toc759554510)

[ Planning and Progress 2](#_Toc112719621)

[ Task Listing 2](#_Toc2035229264)

[ Budget Task 2](#_Toc1880963491)

[Conclusion 2](#_Toc472569391)

[Bibliography 2](#_Toc1773087259)

# Executive Summary

The present document provides an executive summary of the project's progress and planning.

# Revision Table

|  |  |  |
| --- | --- | --- |
| Revision Number | Date | Description |
| - | - | - |
|  |  |  |
|  |  |  |

# Introduction

To date, the project has progressed in line with the expectations set in terms of scope, timeline planning, resource utilization, and the quality of work performed.

# Contents

## Planning and Progress

### Task Listing

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Id | Title | Description | Assignee/s and Role/s | Planned Time | Actual Time |
| #1 | Task G-001 | Claims | Jesus-Manager | 60 minutes | 83 minutes |
| #2 | Task G-002 | Objectives | Jesus-Manager | 10 minutes | 10 minutes |
| #3 | Task G-003 | Risks | Luis-Tester | 10 minutes | 10 minutes |
| #4 | Task G-004 | Notices | Javier-Analyst | 10 minutes | 10 minutes |
| #5 | Task G-005 | Banners | Miguel Gonzalez-Developer | 10 minutes | 10 minutes |

### Budget Task

|  |  |
| --- | --- |
| Total estimated cost | Real Cost |
| 175€ | 200€ |

# Conclusion

Due to lack of experience with making documents and diverse problems with the proyect initialization we spent more time on tasks causing a quite difference in the real budget cost.

# Bibliography

Intentionally blank