INDIVIDUAL PLANNING AND PROGRESS REPORT

Imagen en blanco y negro

Descripción generada automáticamente con confianza media

DELIVERABLE 1

DESING AND TESTING 2

2023-2024

JESUS FERNANDEZ RODRIGUEZ

|  |  |
| --- | --- |
| Date | Version |
| 02/16/2024 | V1.0 |

* Repository: <https://github.com/JesusFern/Acme-SF-D01>
* Members:
* Jesús Fernández ([jesferrod1@alum.us.es](mailto:jesferrod1@alum.us.es))
* Javier Garcia ([javgarrod5@alum.us.es](mailto:javgarrod5@alum.us.es))
* Miguel González ([miggonort1@alum.us.es](mailto:miggonort1@alum.us.es))
* Miguel Palomo ([migpalgar1@alum.us.es](mailto:migpalgar1@alum.us.es))
* Luis Javier Periañez ([luiperfra1@alum.us.es](mailto:luiperfra1@alum.us.es))

[ACME SF 21 1](#_Toc236574074)

[Executive Summary 3](#_Toc1961348061)

[Revision Table 3](#_Toc1373859833)

[Introduction 3](#_Toc1243308895)

[Contents 3](#_Toc2026950638)

[ Planning 4](#_Toc420805051)

[Conclusion 4](#_Toc175372299)

[Bibliography 4](#_Toc1815300589)

# Executive Summary

This document details the tasks to be performed during this deliverable as well as the estimated and total time it will take to complete them and the cost involved.

# Revision Table

|  |  |  |
| --- | --- | --- |
| Revision Number | Date | Description |
| - | - | - |

# 

# Introduction

In this deliverable I have been in charge of initializing the repository as well as completing my individual tasks and writing reports.

# Contents

## Planning and Progress

### Task Listing

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Id | Title | Description | Assignee/s and Role/s | Planned Time | Actual Time |
| #5 | Task I1.001 | Mandatory requirement managerial | Jesus Fernandez –Manager | 10 minutes | 10 minutes |
| #1 | Task 001 | Initial project customization | Jesus Fernandez –Manager | 1 hour | 1 hour 23 minutes |
| - | Planning and progress report | Planning and progress report | Jesus Fernandez –Manager | 30 minutes | 40 minutes |
| - | Analysis report | Analysis report | Jesus Fernandez –Manager | 20 minutes | 15 minutes |

### Task Screenshots

|  |  |  |
| --- | --- | --- |
|  |  |  |
|  |  |  |

### Budget Task

|  |  |
| --- | --- |
| Total estimated cost | Real Cost |
| 60€ | 74€ |

# Conclusion

I slightly underestimated the time in which I would perform my tasks, but other than that everything went as expected.

# Bibliography

Intentionally blank