INDIVIDUAL PLANNING AND PROGRESS REPORT

Imagen en blanco y negro

Descripción generada automáticamente con confianza media

DELIVERABLE 1

DESING AND TESTING 2

2023-2024

LUIS JAVIER PERIÁÑEZ FRANCO

|  |  |
| --- | --- |
| Date | Version |
| 02/16/2024 | V1.0 |

|  |  |
| --- | --- |
| Group: 21 | |
| Members | Email |
| Fernández Rodríguez, Jesús | [jesferrod1@alum.us.es](mailto:jesferrod1@alum.us.es) |
| García Rodríguez, Javier | [javgarrod5@alum.us.es](mailto:javgarrod5@alum.us.es) |
| González Ortiz, Miguel | [miggonort1@alum.us.es](mailto:miggonort1@alum.us.es) |
| Palomo García, Miguel | [migpalgar1@alum.us.es](mailto:migpalgar1@alum.us.es) |
| Periáñez Franco, Luis Javier | [luiperfra1@alum.us.es](mailto:luiperfra1@alum.us.es) |

GitHub repository: <https://github.com/JesusFern/Acme-SF-D01>

TABLE OF CONTENTS

[Executive Summary 2](#_Toc1245454525)

[Revision Table 3](#_Toc435147360)

[Introduction 3](#_Toc941691026)

[Contents 3](#_Toc8290930)

[ Planning and Progress 4](#_Toc269679100)

[ Task Listing 4](#_Toc189864538)

[ Task Screenshots 4](#_Toc1001089195)

[ Budget Task 5](#_Toc527495735)

[Conclusion 5](#_Toc2062682829)

[Bibliography 5](#_Toc527976906)

# Executive Summary

This report underscores the successful fulfillment of all essential obligations within the designated timeframe. We have dedicated diligent efforts to swiftly and effectively execute each mandatory task. Notably, we have prioritized meticulous time and resource management to guarantee that no mandatory requirement has been neglected or executed inadequately.

# Revision Table

|  |  |  |
| --- | --- | --- |
| Revision Number | Date | Description |
| v1r0 | 02/14/2024 | First revision with some mistakes |
|  |  |  |
|  |  |  |

# Introduction

This planning document seeks to outline and elucidate task assignments, their respective progress, and the allocated time and value designated for each. To accomplish this objective, a table will be constructed detailing tasks, their assignments, and anticipated timeframes, which will be juxtaposed with another table illustrating the actual time expended and the associated costs in euros based on the role.

# Contents

## Planning and Progress

### Task Listing

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Id | Title | Description | Assignee/s and Role/s | Planned Time | Actual Time |
| #4 | Task I2.001 | Mandatory requirement managerial | Luis –Tester | 10 minutes | 10 minutes |
| #7 | Task 002 | Pom changes | Luis-Tester | 5 minutes | 5 minutes |
| - | Planning and Progress  Report | Creating individual Planning Report | Luis –Tester | 30 minutes | 30 minutes |
| - | Analysis Report | Creating Individual Analysis Report | Luis –Tester | 10 minutes | 10 minutes |

### Task Screenshots

|  |  |  |
| --- | --- | --- |
|  |  |  |
|  |  |  |

### Budget Task

|  |  |
| --- | --- |
| Total estimated cost | Real cost |
| 27€ | 27€ |

# Conclusion

Everything went as expected.

# Bibliography

Intentionally blank